## Slide 1: Project Enhanced Audio Recognition
Joshuan Jimenez
July 24, 2019

## Slide 2: Outline
  Background Information
  Timeline
  Cost
  Problem
  Solutions
  Summary

## Slide 3: Background
Inspired by Shazam and Akinator
Humming for audio input to create audio fingerprint
Branching Questions for User
Finds desired song

## Slide 4: Timeline
 | Description of Work | Start and End Dates
Phase One | Planning and Design | August 1st 2019 – August 15th 2019
Phase Two | Coding, Development, and Testing | August 16th 2019 – November 16th 2019
Phase Three | Release, Marketing, and Live Testing | November 16th 2019 – February 16th 2020

## Slide 5: Cost
Wages and Salaries | 
Software Engineer (Joshuan Jimenez) | $40,000
Software Developer (Randy Rivas) Subtotal | $40,000 $80,000
Advertisement during Phase 3 (3 months) | 
Social Media (Twitter, Instagram, Facebook) | $1,000
TV Advertisement Subtotal | $1,000 $2,000
Total | $82,000

## Slide 6: Problem
Clean Audio Fingerprint
Dirty Audio Fingerprint
If Working
If Not Working

## Slide 7: Solutions
  Develop algorithm to automatically clean
  Develop algorithm to adjust mic sensitivity
  Combine both ideas into one

## Slide 8: Summary
  Application to find song using humming and questioning
  Time frame of 6 and a half months
  Costs around $82,000
  Had an issue with input being dirty
  Fixed by developing algorithm to clean input